| AI WEATHERWISE • BACKEND PROJECT PHASE 4 OF 8 Project Planning Sprints, roles, tools and risks |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 Ideation | 2 Requirements | 3 Design | 4 Planning | 5 Development | 6 Testing | 7 Docs | 8 Demo |  |

# 1. Sprint Plan

| Sprint | Goal | Key tasks | Deliverable |
| --- | --- | --- | --- |
| 1 | Project setup | Create folder, npm init, install packages, .env, .gitignore | Running skeleton |
| 2 | Database | MongoDB connection, User and Location schemas | Models ready |
| 3 | Authentication | Register, login, bcrypt, JWT middleware | Secure access |
| 4 | Core features | Saved-city CRUD and weather service | Working weather API |
| 5 | AI insights | Gemini integration and fallback mode | AI recommendations |
| 6 | Testing & wrap-up | Postman tests, fixes, documentation, demo video | Final submission |

# 2. Roles and Responsibilities

| Admin Manage accounts (create, delete, suspend); watch API health and logs; keep the database healthy | Registered user Maintain favourite cities; request live weather; ask Gemini for advice; manage own credentials |
| --- | --- |

# 3. Tools and Technology

| Area | Choice |
| --- | --- |
| Runtime and framework | Node.js, Express.js |
| Database | MongoDB with Mongoose |
| Security | JWT, bcryptjs |
| AI | Google Gemini AI |
| Weather data | OpenWeatherMap |
| Testing and editor | Postman, VS Code |

# 4. Risks and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| External API key missing or rate-limited | Weather or AI endpoints fail | Fallback mode returns sample data |
| Database not connected | API cannot serve data | Server starts only after successful connection |
| Leaked secrets | Security breach | .env listed in .gitignore |
| Bad or malicious input | XSS or NoSQL injection | Input sanitisation and schema validation |

Definition of done Every endpoint is tested in Postman, secrets are protected, documentation is complete and the demo video is recorded.